[image: image1.emf]MHSDS v5.0 Implementation Planning Template

Mental Health Services Data Set (MHSDS)
MHSDS v5.0 Implementation Planning Template 
Purpose

The purpose of this planning template is to enable new and/or existing users to plan the relevant activity for implementing the Mental Health Services Data Set (MHSDS).  The resulting plan should give a high level picture of how your organisation intends to tackle this implementation to meet the anticipated timescales.
Completing the Plan

This MHSDS Implementation Planning Template should be used and read in conjunction with the Implementation Guidance document which can be found on the MHSDS webpages.
Key to Planning Template
Activity – The MHSDS Implementation Activities have been structured and phrased to use directly in your project plan.
Resource column – Please use to indicate if resources have been committed to any activities.

Notes column – Please use if you wish to record any notes against the activities and / or enter additional notes in the Notes box below the template.

	MHSDS Implementation Element
	Resource 
	Notes

	1.0. 
Background, Objectives and Scope

	Understand the background to the project, and the scope of the Information Standard

	1.1
	Review the MHSDS v5.0 Implementation Guidance along with the Requirements Specification to fully understand the background, objectives and scope to this Information Standard.
	
	


	2.
Communications

	Stakeholders

	2.1
	Continue to ensure that stakeholders are aware of the requirements. 
	
	

	2.2
	Read the Implementation Guidance section ‘3.4 Skills Mix Changes and Training’ to fully understand what local support may be required for different stakeholder groups.
	
	

	2.3
	Inform local commissioners of progress with implementation and discuss plans for utilising the commissioner extracts made available post-submission.
	
	

	2.4
	Ensure relevant systems suppliers and involved stakeholders are aware of the requirements for systems as per the Requirements Specification.
	
	

	2.5
	Maintain ongoing stakeholder engagement.
	
	

	News and Updates

	2.6
	Attend any of the regular stakeholders’ events which may have relevance to your organisation.
	
	

	2.7
	Ensure you have subscribed to receive our regular Mental Health Information Update
 and other important emails by requesting to join our mailing list. Please see section 8.2 of the Implementation Guidance for further information about subscribing.
	
	

	3.
Information Requirements

	Understand how the data is grouped within the data set

	3.1
	Review the Change Specification, Data Model and the Technical Output Specification to understand how the new or amended data items are grouped and how those groups relate to each other.

The Technical Output Specification’s Change Control tab contains detailed information about each change made.
	
	

	3.2
	Look more closely at each individual change to the Technical Output Specification and check whether local systems record the data in a way that means it can be submitted within v4.1 and v5.0 of the data set, either directly or with local transformation.
	
	

	3.3
	Read the User Guidance for further guidance on interpretation and data mapping for the changes.
	
	

	3.4
	Use the System Conformance Checklist to mark off each data item and record progress towards mapping each data item.
	
	

	3.5
	Prioritise approach to implementing the data set changes and achieving full coverage of the new/amended information requirements.
	
	

	4.0.
Information Governance

	Ensure the organisation continues to comply with Information Governance requirements.  Caldicott Guardians and the service lead(s) MUST:

	4.1
	Review the Information Governance Guidelines signposted within Section 3.2 of the Implementation Guidance to understand the issues around data submission, storage and reporting processes when handling identifiable and sensitive data items.
	
	

	4.2
	Review management of the transparency processes and put in place local processes.
	
	

	4.3
	Review the Information Governance guidelines outlined on the NHS Digital webpages
.
	
	


	5.0
Submission Process

	Understand the end to end submission process

	5.1
	Refer to the SDCS Cloud pages
 to understand the data submission process.
	
	

	Ensure compliance with technical requirements to enable data submission 

	5.2
	Look more closely at the technical requirements needed to get ready for data submission. In particular, ensure sufficient time is allowed to take action where required.

Ensure your organisation has a registered Organisation Data Service (ODS) code and Senior Information Risk Owner (SIRO) and that their details are registered on the SIRO Register.  For more information about the SIRO and IAO roles and to check/add registration details ODS webpages
.  
	
	

	Obtain login credentials for the data landing platform

	5.3
	Undertake the authorisation process to enable members of staff to be authorised to access the data landing platform to upload submission files.  Please visit the SDCS Cloud pages
.
	
	


	Obtain a copy of the latest Intermediate Database (IDB)

	5.4
	The IDB defines the exact structure and content of the submission file. 

The IDB is available from the NHS Digital Technology Reference Data (TRUD) Update Distribution pages
.  Users must be registered before downloading from the Data Set Development Services Tools link.  
	
	

	Construct data submission file

	5.5
	Use local processes and technologies to generate the IDB submission file.

The Information Standard does not stipulate any particular local processes that should be used to generate the required output file.  It may be that some data providers will construct a temporary local data warehouse to enable them to aggregate data from a number of different sources.

Please visit the SDCS Cloud submission pages
 for additional submission guidance.
	
	

	Fully understand the validation reporting provided by the data landing platform

	5.6
	The Technical Output Specification defines the reports that will be returned to data providers and lists all the error and warning messages that may be produced.  The specification also defines diagnostic (data quality) reporting that will be returned.
Review this specification to ensure a thorough understanding of the errors and warnings that may be produced for the new or amended data items and how any issues be fixed for later submissions.
	
	

	Understand the pre and post-deadline extracts that will be available to data providers and commissioners

	5.7
	Review the extract file content and derived data items that will be generated by the post-deadline processing as per the Technical Output Specification. 
XML Schemas are also provided and available from the TRUD pages
, these show the structure of these extracts and help with preparing to receive the extracts.
	
	

	5.8
	Data providers and commissioners will need to consider how they may use the amended extract files. Data providers therefore should remain in contact with local commissioners such as to explain any changes to data submitted or with respect to identified data quality issues.
	
	


	NOTES

	Notes - Please use for additional notes with a relevant reference number from the Planning Template.
	

	Dependencies - Please use to record dependencies or complications that may affect the implementation.
	

	Risks / Issues - Please use to record risks and issues that may affect the implementation.
	


Contact us

The Data Set Development Service (DSDS) welcomes any feedback you may have on the submission process and data set design.  Please email enquiries@nhsdigital.nhs.uk quoting ‘MHSDS v5.0 Data Set’ in the subject line.

Related Documents for Reference
Further supporting documents are available from the NHS Digital website (see https://digital.nhs.uk/data-and-information/data-collections-and-data-sets/data-sets/mental-health-services-data-set).
� https://digital.nhs.uk/data-and-information/data-tools-and-services/data-services/mental-health-data-hub/mental-health-information-updates


� https://digital.nhs.uk/data-and-information/looking-after-information/data-security-and-information-governance


� https://digital.nhs.uk/services/strategic-data-collection-service-in-the-cloud-sdcs-cloud#top


� https://digital.nhs.uk/services/organisation-data-service/services-provided-by-the-organisation-data-service


� https://digital.nhs.uk/services/strategic-data-collection-service-in-the-cloud-sdcs-cloud#top


� https://isd.digital.nhs.uk/trud3/user/guest/group/0/home


� https://digital.nhs.uk/services/strategic-data-collection-service-in-the-cloud-sdcs-cloud


� https://isd.digital.nhs.uk/trud3/user/guest/group/0/home





2

